LEGAL ENGLISH 5

VISUAL WORK PLAN

Production, approval, implementation and visual-QA sequence

OWNER DECISION RECORDED • APPROVED WORKING PLAN

| Field | Controlled statement |
| --- | --- |
| Product | Legal English 5 — a product of MPC LAW STUDIO |
| Document | Visual Work Plan |
| Version | v1.0 |
| Date | 14 September 2026 |
| Status | APPROVED WORKING PLAN — execution and continuity record |
| Basis | LE5 Website Visual Design Reassessment v1.0 (12 Sep 2026) plus the approved LE5 logo direction and current controlled brand references |
| Purpose | Prevent continuity loss by fixing the order of visual production, approval, implementation and QA. |
| Implementation boundary | The Owner/design process makes subjective visual decisions. Carlos implements only the frozen, approved pack. |

Governance note. Approval of this work plan does not automatically approve every proposed design recommendation in the 12 September reassessment. Decisions such as typography, final color-token refinements, individual photographs, icon drawings and screen compositions remain subject to the approval gates defined below.

# 1. Decision recorded

Decision. Legal English 5 will complete and approve the visual system and production assets before final visual implementation is delegated to Carlos. The website will not be redesigned incrementally through ad hoc developer choices.

Owner/design work comes first: visual direction, logos, photography, iconography, components, tokens and responsive compositions.

Carlos receives a frozen implementation pack and does not choose fonts, colors, images, crops, icons, logo treatment or component aesthetics.

Implementation is followed by visual QA against the approved desktop/mobile compositions and acceptance widths.

The current information architecture and product logic are not reopened merely because the visual layer is being replaced.

# 2. Why this plan is necessary

The Work reassessment concludes that the site is functionally organized but visually divided between a premium legal identity and a generic e-learning/SaaS visual language. The main risks are the provisional logo treatment, dominant purple, generic or inappropriate stock photography, inconsistent raster/emoji-like iconography, excessive cards, gamification-first hierarchy and a weak mobile Term composition.

The plan therefore separates subjective design decisions from implementation. It follows the reassessment's implementation gate: the Owner approves the complete production asset pack first; Carlos then implements the frozen specification.

# 3. Work sequence — master plan

| Phase | Work owned by us | Output | Gate |
| --- | --- | --- | --- |
| 1 | Visual Direction Freeze | Color, type, photo + UI direction | Owner approval |
| 2 | Logo Production Pack | L01-L07 logo assets | Asset approval |
| 3 | Photography System | P01-P07 masters + crops | Image approval |
| 4 | Iconography System | I01-I04 SVG families | System approval |
| 5 | UI Visual System | D03 states + D04 tokens | System approval |
| 6 | Desktop Compositions | D01 at 1440 px | Desktop approval |
| 7 | Mobile Compositions | D02 at 390 px | Mobile approval |
| 8 | Design Freeze Pack | Frozen implementation pack | Owner freeze |
| 9 | Carlos implementation | Staging implementation | Evidence |
| 10 | Visual QA | Defect log + acceptance | Final acceptance |

# 4. Phase 1 — Visual Direction Freeze

No further asset family should be treated as final until the four direction decisions below are closed. This phase converts the Work reassessment from a proposed design direction into an operational visual brief.

| Decision area | Working direction | Approval status |
| --- | --- | --- |
| Color | Historical LE5/MPC palette remains authoritative; move to a neutral-dominant interface, with purple disciplined and yellow selective. | Approve/revise before token freeze |
| Typography | Work proposes Source Serif 4 for editorial headings/Term names and Inter for body/UI, replacing Cormorant Garamond + Poppins. | Still requires explicit Owner approval |
| Photography | Documentary/editorial images of practising lawyers and senior legal professionals in credible legal/corporate work. | Direction to govern all P01–P07 |
| UI style | Fewer cards, smaller radii, restrained shadows, solid warm-neutral canvases, strong editorial hierarchy, minimal decorative motion. | Direction to govern D03/D04 |

# 5. Phase 2 — Logo Production Pack (L01–L07)

The approved product identity is Concept 1 as the primary wordmark and the Concept 3 LE5 monogram as the compact identifier. The pack must use approved artwork and must not reconstruct or recolor the logo.

| ID | Asset | Use |
| --- | --- | --- |
| L01 | le5-primary-light.svg | Light public surfaces / header |
| L02 | le5-primary-dark.svg | Brand-dark surfaces / footer |
| L03 | le5-primary-monochrome.svg | Restricted one-color production |
| L04 | le5-monogram-light.svg | Compact light-surface navigation |
| L05 | le5-monogram-dark.svg | Dark surfaces / social profile |
| L06 | Favicon package | Browser/PWA/app icon sizes |
| L07 | Social avatar | Approved monogram export with clear space |

# 6. Phase 3 — Photography System (P01–P07)

Photography is produced as a coherent system, not as isolated images. The visual standard is practising lawyers, credible legal work, sophisticated corporate settings, warm-neutral grading, realistic skin tones, and no classroom, celebration or symbolic-law clichés.

| Order | ID | Asset / scene | Key control |
| --- | --- | --- | --- |
| 1 | P01 | Hero — senior legal professional(s) reviewing a matter | Master first; defines the photographic language |
| 2 | P02 | Contracts — lawyer reviewing/marking a commercial contract | No handshake |
| 3 | P03 | Corporate Law — board or in-house legal team | At least 5 people where the board scene is used; no building-only image |
| 4 | P04 | Employment Law — counsel advising HR/business leader | No high-five/celebration |
| 5 | P05 | Common Law vs Civil Law — cross-jurisdiction collaboration | No flags, gavels or split-screen cliché |
| 6 | P06 | About — professional portrait of Pilar Cruz | Real portrait preferred; vertical master + horizontal crop |
| 7 | P07 | Editorial process/trust — active review of legal-English content | May come from About session if composition is distinct |

Approval rule for every photograph: master → desktop crop → mobile crop → focal point → filename → alt-text draft → usage location.

# 7. Phase 4 — Iconography System (I01–I04)

One outlined SVG family must replace raster and emoji-like assets. The Work reassessment specifies a 24 px grid, approximately 1.75 px stroke, consistent optical weight and currentColor behavior.

| ID | Family | Scope |
| --- | --- | --- |
| I01 | Content icons | Definition, Pronunciation, Spanish Equivalent, Civil Law Equivalent, Spanish-Speaker Alert, Legalese Watch, Do Not Confuse With, Use It With, In Context, Comparative Law Note, Quick Quiz |
| I02 | Area icons | Contracts, Corporate Law, Employment Law |
| I03 | Navigation icons | Home, Terms Library, Areas/Categories as approved for the specific layer, Quiz, Progress, Saved Terms, Account, Billing, Help, Settings, How It Works, Sign Out |
| I04 | Utility icons | Search, Language, Notifications, Menu, Chevron, Bookmark, Play, Pause, Completion, Close, External Link |

Learner-facing terminology control. Visible learner UI should use the approved presentation term “Area / Areas”; “Category / Categories” remains valid only in internal product/data/technical contexts. Icon labels must follow that boundary.

# 8. Phase 5 — UI Visual System (D03–D04)

D03 — Component/state sheet: buttons, cards, alerts, badges, fields, navigation, audio, progress, loading, empty, focus, error, success and disabled states.

D04 — Design tokens: approved color, typography, spacing, radius, border, elevation and motion values in a developer-readable table or JSON.

Treat each Term as one coherent editorial page; avoid a separate floating card for every field.

Group US and UK audio controls directly below the Term heading.

Keep Spanish-Speaker Alert visually distinctive but avoid a rainbow of legal-content cards.

Place professional legal learning and the next meaningful action above streaks, trophies or other gamification cues.

# 9. Phases 6–7 — Responsive visual compositions

| Pack | Required screens | Reference width |
| --- | --- | --- |
| D01 Desktop | Home, Dashboard, Areas, Terms Library, Term Detail, About, Pricing, Signup | 1440 px |
| D02 Mobile | Home, menu, Dashboard, Areas, Terms Library, Term Detail, quiz, Pricing, Signup | 390 px |

Pilot-first rule. Before expanding to all screens, validate four pilot compositions: Home desktop, Home mobile, Term Detail desktop and Term Detail mobile. These surfaces expose most of the visual language and responsive risks.

# 10. Phase 8 — Design Freeze Pack

The Design Freeze Pack is the handoff gate. Carlos should not begin final visual implementation until the pack is complete and approved.

Logo Production Pack L01–L07

Photography System P01–P07

Iconography System I01–I04

D03 component/state sheet

D04 design tokens

D01 desktop compositions

D02 mobile compositions

Asset checklist with filenames, crops, focal points, alt text and usage locations

# 11. Phase 9 — Carlos implementation boundary

Carlos implements; he does not design. He may optimize delivery formats and wire responsive behavior, but he must not select, draw, recolor, crop or reinterpret approved assets.

| Carlos implements | Carlos must not decide |
| --- | --- |
| Approved design tokens and reusable components | Which colors, fonts, radii or shadows feel appropriate |
| Supplied SVG logo variants | How to reconstruct, recolor or recompose the logo |
| Approved responsive photographs/crops | Which models, scenes, crops or focal points represent the brand |
| Approved SVG icon family | Which icon or emoji represents a legal concept |
| Approved desktop/mobile layouts | Whether to keep/remove visual devices contrary to the frozen pack |
| Responsive/accessibility behavior and optimization | Whether editorial components should exist, combine or display unapproved content |

# 12. Phase 10 — Visual QA and acceptance

Deployment is not final visual approval. The implementation must be checked against the frozen pack and the responsive acceptance widths.

Mobile: 360, 390 and 430 px portrait.

Tablet: 768 and 1024 px portrait and landscape.

Desktop: 1280, 1440 and 1920 px.

No horizontal scroll, clipped logo/face/icon/button/email/legal text, or overlap with sticky controls.

Visible keyboard focus and stable layout at 200% browser zoom for core flows.

Before-and-after evidence for each scoped screen, with a precise defect/exception log.

Owner acceptance is required after QA; code deployment alone does not close the visual work.

# 13. Immediate execution order

To preserve continuity from the current work, the next steps are fixed in this order:

| Step | Next action |
| --- | --- |
| 1 | Close Visual Direction Freeze, with explicit decision on typography and any remaining token questions. |
| 2 | Complete/verify the logo production assets required for the website. |
| 3 | Finish the Photography System, beginning from the approved P01 Hero standard and continuing P02–P07 without stylistic drift. |
| 4 | Build and approve the unified iconography system. |
| 5 | Build D03 component/state sheet and D04 design tokens. |
| 6 | Approve the four pilot compositions, then complete D01 and D02. |
| 7 | Freeze the complete Design Pack and hand it to Carlos. |
| 8 | Implement in staging, then run responsive visual QA and final Owner acceptance. |

# 14. Source and continuity record

Primary working basis: Legal English 5 Website Visual Design Reassessment v1.0, 12 September 2026. Supporting brand/identity basis: Legal English 5 Design System v2.4-RC1 and the current controlled Company Operating Manual. This document is a continuity and execution record; it does not replace the governing Owner Masters.